Progress Monitoring

1.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Iteration 1** | **Iteration 2** | **Iteration 3** | **Iteration 4** |
| Story Points at Start of iteration | 312 | 237 | 182 | 89 |
| Completed during iteration | 120 | 100 | 115 | 89 |
| Changed estimates | 15 | 20 | 7 |  |
| Story Points new stories | 30 | 25 | 15 | 0 |
| **Story points at end of iteration** | 237 | 182 |  | 0 |

3.